*WBIT 4030*

**Senior Project and Portfolio**

|  |  |
| --- | --- |
| Name: | Doug Blackburn |
| Project/Internship Name: | Kate’s Custom Cakes eCommerce Website & Storefront |
| Client: | Kate Thomas (Mom - Andria Thomas, PhD.) |

## Time Log / Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Hours** | **Hours total** | **Work Description** |
| 9/5/2020 | 3 | 3 | * Client consult & discovery |
| 9/6/2020 | 2 | 5 | * Review of competitor sites |
| 9/12/2020 | 2 | 7 | * Domain search & registration |
| 9/13/2020 | 3 | 10 | * Photo setup; template and repository created to ensure consistent sizing/scaling; began adjusting and formatting existing photos |
| 9/17/2020 | 2 | 12 | * Continued formatting of photos |
| 9/18/2020 | 3.5 | 15.5 | * Hosting setup, cPanel setup |
| 9/20/2020 | 2.5 | 18 | * WordPress Install, MySQL Database set up, configuration |
| 9/21/2020 | 3.0 | 21 | * Finish configuration of hosting account and WordPress |
| 9/23/2020 | 1.5 | 22.5 | * Client consultation/discussion |
| 9/26/2020 | 2.5 | 25.0 | * Client consultation/discussion |
|  |  |  |  |
|  |  |  |  |