*WBIT 4030*

**Senior Project and Portfolio**

|  |  |
| --- | --- |
| Name: | Doug Blackburn |
| Project/Internship Name: | Kate’s Custom Cakes eCommerce Website & Storefront |
| Client: | Kate Thomas (Mom - Andria Thomas, PhD.) |

## Time Log / Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Hours** | **Hours total** | **Work Description** |
| 9/5/2020 | 3 | 3 | * Client consult & discovery |
| 9/6/2020 | 2 | 5 | * Review of competitor sites |
| 9/12/2020 | 2 | 7 | * Domain search & registration |
| 9/13/2020 | 3 | 10 | * Photo setup; template and repository created to ensure consistent sizing/scaling; began adjusting and formatting existing photos |
| 9/17/2020 | 2 | 12 | * Continued formatting of photos |
| 9/18/2020 | 3.5 | 15.5 | * Hosting setup, cPanel setup |
| 9/20/2020 | 2.5 | 18 | * WordPress Install, MySQL Database set up, configuration |
| 9/21/2020 | 3.0 | 21 | * Finish configuration of hosting account and WordPress |
| 9/23/2020 | 1.5 | 22.5 | * Client consultation/discussion |
| 9/26/2020 | 2.5 | 25.0 | * Client consultation/discussion |
| 9/27 | 4.0 | 29.0 | * Image preparation, sizing, optimization |
| 9/28 | 2.0 | 31.0 | * Client consultation/discussion (color schematic) |
| 10/1 | 3.0 | 34.0 | * CSS formatting |
| 10/3 | 3.5 | 37.5 | * CSS formatting cont’d |
| 10/4 | 4 | 41.5 | * Client consultation/discussion (main pages layout) |
| 10/4 | 3.5 | 45 | * WordPress Configuration |
| 10/6 | 3.5 | 48.5 | * WordPress plug-in research |
| 10/7 | 3.5 | 52 | * WordPress plug-in evaluation/testing |
| 10/8 | 2 | 54 | * Added new photos |
| 10/10 | 4.5 | 58.5 | * Client consult – product page layout/config |
| 10/11 | 3 | 61.5 | * Add initial products & variations |
| 10/13 | 2.5 | 64.0 | * Photo Slider Selection & evaluation |
| 10/14 | 3.0 | 67.0 | * Photo slider implementation |
| 10/15 | 6.0 | 73.0 | * Working on product database based on Excel document provided by customer |
| 10/16-10/19 | 0 | 73.0 | * Out of town; off the grid |
| 10/20 | 7.0 | 80.0 | * Continued work on product database |
| 10/21 | 2.5 | 82.5 | * Update progress report |
| 10/22 | 3.5 | 86.0 | * Gallery plug-in review/selection |
| 10/23 | 2.0 | 88.0 | * Gallery plug-in implementation |
| 10/24 | 3.0 | 91.0 | * Review of WBS and progress to date |
| 10/25 | 4.0 | 95.0 | * Customer update and consult |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |